## Slide 1: SIC MEETING
Quick and focused reviews of performance data during the shift enable mid-course corrections and immediate small-scale fixes that collectively result in significant performance improvements.
LEARNING NUGGET LN-001
Draft

## Slide 2: SIC MEETING
AMANN UK Learning Hub
Learning Nugget LN-001
By AMANN Group
©2025 | Operations Manager ROYSTON BIRKIN
Mobile 07701217695
E-Mail Royston.Birkin@amann.com
Version05 – 04.10.2025

## Slide 3: 🎯 Why do we need SIC
The Short Interval Control (SIC) Tool is a key element of effective shop floor management. It enables quick, focused performance reviews during the shift, allowing immediate corrective actions and preventing small issues from escalating.
Core Benefits:
  Boosts efficiency and productivity
  Supports employees with structured routines
  Improves documentation and traceability of actions
  Enhances team communication and accountability
  Enables a culture of continuous improvement
“Small, real-time corrections lead to big performance gains.”

## Slide 4: 🎯 What is SIC (Short Interval Control)?
Definition:
  SIC = Short Interval Control
  Structured, time-boxed team reviews every 3 hours in production
Purpose:
  Quickly identify, act on, and learn from production issues
  Focus on real-time problem solving
Core Principle: "We cannot change the past, but we can influence the future."
Format:
  Short meetings (10–15 min)
  Held on the shop floor
  Includes team leads, operators, supervisors

## Slide 5: 🔧 Benefits & Key Elements of SIC
✅ Benefits:
  Faster response to issues
  Reduced downtime
  Improved productivity
  Stronger team communication
  Continuous improvement culture
📌 Key Elements:
  Regular reviews every 3 hours
  Visual tools (SIC boards, KPIs)
  Focus on:
    Output vs. target
    Downtime and root causes
    Immediate corrective actions

## Slide 6: SIC example

## Slide 7: SIC example

## Slide 8: SIC Cycle Overview
Measure actual performance
Compare to target (Planned vs. Actual)
Identify variance and root cause
Take immediate corrective actions
Document actions and learnings
Red:
Opputurnity to Improve
Green:
Winning against plan

## Slide 9: Visual aid – Are we winning ?
Improved output by X %
Reduced downtime by Y %
Greater shift ownership
Faster problem-solving

## Slide 10: Why Use SIC?
Faster improvement cycles
Greater operator engagement and responsibility
Real-time feedback and action
Enhances OEE (up to 10 % improvement over 3 to 6 months)

## Slide 11: SIC Meeting Overview
Duration: ~10 minutes
Frequency: Every 3 hours
Location: At SIC Board (e.g. shop floor)
Format:
  Look Back: Review past interval and top losses
  Look Forward: Identify upcoming risks
  Prioritize: Select key actions for the next interval

## Slide 12: SIC Meeting Frequency & Format
Intervals: Every 3 hours
Duration: 5–10 minutes
Participants: Operators, Team Leaders, Supervisors, Engineering, Quality
Tools: SIC Boards, Digital Dashboards, KPIs

## Slide 13: SIC Process Cycle
Measure actual performance
Compare vs. plan
Identify root causes of variance
Take immediate action
Document actions and learning

## Slide 14: Lorem ipsum sit dolore …
Next SIC Meeting
Current SIC Meeting
Last SIC Meeting
1. Look back
2. Look forward
3. Prioritize
4. Act
Short Interval Control is performed several times per shift and combines historical analysis, identification of future risks, and proactive action planning.

## Slide 15: SIC Roles & Responsibilities
Operators: Report data and issues
Team Leads: Facilitate SIC meetings
Supervisors/Engineers/Quality: Support issue resolution and escalation

## Slide 16: SIC Meeting
Process
Organisation
Duration: 10 Minutes
Frequency: Daily
Timing: Every 3 hours
Location: Dye House SIC board
Purpose - Short Interval Control
Review the past 3 hrs focus and allocate resource for live issues, agree hourly focus.
Andon to be pulled to Leadership if problems cannot be solved.
Attendees
Manufacturing Reps
Quality Rep
Engineering Rep
Supply Chain Rep
Inputs
Supervisor to complete SIC
Performance Update
Metrics
Output
Downtime
PTP
RFT
Outputs
Focus on Live issues
Progress
Review Attendance
Review Performance R or G ?
Review Actions
Pull Andon if applicable
Please Be Kind And Respect Peoples Opinions

## Slide 17: Attendance Tracker
 | Monday | Tuesday | Wednesday | Thursday | Friday
Operator | ● | ● | ● | ● | ●
Supervisor | ● | ● | ● | ● | ●
Quality | ● | ● | ● | ● | ●
Engineering | ● | ● | ● | ● | ●
Dept Leader | ● | ● | ● | ● | ●
Red: No Attendance
Green: Attendance
Blue: Late

## Slide 18: Example SIC Board Layout
Time Slot
Output Target
Actual Output
Issues Logged
Actions Taken
Responsible Person

## Slide 19: Action Tracker
Date | Description | Category | Responsible | Due Date | Status

## Slide 20: Tools & Inputs
SIC Performance Updates
Key Metrics: Output, Downtime, PTP (Planned to Produce), RFT (Right First Time)
Tools: Digital Dashboards (Power BI, Tulip, Excel)

## Slide 21: Benefits of SIC
Real-time issue resolution
Enhanced team ownership and communication
Reduced downtime and waste
Visual performance tracking: Red = Problems, Green = On Track

## Slide 22: Tips for Success
Keep meetings brief and focused
Ensure data accuracy
Escalate only when necessary (e.g., use Andon)
Train all roles and celebrate small wins

## Slide 23: Common Pitfalls
Inaccurate or missing data
Lack of follow-through on actions
Insufficient team training
Weak leadership support

## Slide 24: Summary & Takeaways
SIC empowers the shop floor
Promotes accountability and ownership
Facilitates a culture of continuous improvement
Simple, low-cost way to boost productivity